1. Project Members:

* *Daniel Kelosky – mentor - Broadcom*
* *Muhammad Ali – mentee - University*

1. Accomplishments for the week -- and which team members participated/contributed

* Muhammad Ali have successfully Extended a zowe plug-in (zowe-cli-sample plug-in)
* We reviewed the zowe profile(IBM Master the mainframe profile) connection issues and figured out the problem and discussed about the extended zowe plug-in in details

Then we talk about the High level steps to follow to complete the project, these steps are:

• Build and run a web service [https://github.com/zowe/sample-spring-boot-api-service]

• Build Zowe CLI plug-in that would connect to a web service

• Build a Zowe VS Code extension on top of the Zowe CLI plug-in

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* Develop a new plug-in [https://docs.zowe.org/stable/extend/extend-cli/cli-developinga-plugin.html]
* Build and run a web service [https://github.com/zowe/sample-spring-boot-apiservice]

Anticipated date: 9th july, 2021

1. List of issues, problems, or concern(s)

* Zowe profile (IBM master the mainframe profile) connection issue